## Slide 1: Project management Project process groups
Imre Szanyi

## Slide 2: INITIATION
1. Initiation
2. Planning
3. Execution
4. Closing
Timing
Roles
Stakeholders
Deliverables
Effects
Quality requirements of the result
Project Sponsor, Project manager
Project Charter
MAIN INFORMATION, HIGH LEVEL PLANS

## Slide 3: Initiation PROJECT CHARTER
Project master data
Project classification
Business case/need
High level project scope/out of scope, project deliverables, project success criteria
Project constraints and assumptions
Project budget (rough estimates)
Main stakeholders (team members, contractors, pre-assigned resources’ with roles, etc.)
High-level project requirements
High-level project risks
DEFINING THE SCOPE, SCHEDULE, REQUIREMENTS

## Slide 4: project progress groups
Processes (47), process groups (5), knowledge areas (10)
Source: PMBOK Guide
 | Initiating | Planning | Executing | Controlling | Closing
Integration | Develop Project Charter | Develop Project Management Plan | Direct and Manage Project Work | Monitor and Control Project Work Perform Integrated Change Control | Close Project or Phase
Scope |  | Plan Scope Management Collect Requirements Define Scope Create WBS |  | Validate Scope Control Scope | 
Time |  | Plan Schedule Management Define Activities Sequence Activities Estimate Activity Resources Estimate Activity Durations Develop Schedule |  | Control Schedule | 
Cost |  | Plan Cost Management Estimate Costs Determine Budget |  | Control Costs | 
Quality |  | Plan Quality Management | Perform Quality Assurance | Control Quality | 
HR |  | Plan Human Resource Management | Acquire Project Team Develop Project Team Manage Project Team |  | 
Comm. |  | Plan Communications Management | Manage Communications | Control Communications | 
Risk |  | Plan Risk Management Identify Risks Perform Qualitative Risk Analysis Perform Quantitative Risk Analysis Plan Risk Responses |  | Control Risks | 
Proc. |  | Plan Procurement Management | Conduct Procurements | Control Procurements | Close Procurements
Stakeholder | Identify Stakeholders | Plan Stakeholder Management | Manage Stakeholder Engagement | Control Stakeholder Engagement | 

## Slide 5: PLANNING
1. Initiation
2. Planning
3. Execution
4. Closing
Schedule
Deliverables
Resource
Budget
Risks
Project manager, core project team
Detailed project plan, budget
DETAILED PLANS

## Slide 6: KICK OFF MEETING
Project Charter
REM, Risk register
Organization chart
Schedule
Budget
Communication plan

## Slide 7: KICK OFF MEETING TIPS
Involving the whole project team
Participation of the project sponsor
Understanding the project goals
Highlighting the expectations regarding communications
Defining the first steps

## Slide 8: Integration Management

## Slide 9: Project Scope Management

## Slide 10: KICK OFF MEETING SCHEDULE
Planning, team setup
Project Setup
Activities
Kick off
2013.09.30.
2013.11.22.
Workshops
Execution
Approval
Approved T&T NS Process
Project closing
Closing
Project is closed
2013.12.20.
2013
September
October
November
December
Adoption
Process development
QG rollout
Rollout
DEFINING MAIN MILESTONES
PLANNING DEADLINES

## Slide 11: Project Cost Management

## Slide 12: KICK OFF MEETING BUDGET
EXPENSES
CAPEX
OPEX
OPEX WH
External OPEX
RESOURCE ALLOCATION
DETAILED BUDGET ON AN AGREED LEVEL

## Slide 13: Project Quality Management

## Slide 14: KICK OFF MEETING ORGANIZATION CHART
MATRIX ORGANIZATIONAL STRUCTURE
PROJECT ORGANIZATION
ESCALATION PATH

## Slide 15: Project Communication Management

## Slide 16: KICK OFF MEETING Communication plan
What | When | From whom | To whom
Status report | Biweekly | Program manager | Program SC members
SC call | Monthly | Program manager | Program SC members
Escalation | As needed | Program manager | Program SC members
PM call | Biweekly | Program manager | Program manager
Project status documents | Weekly | Program manager | Program manager
IDENTIFYING TARGET AUDIENCE
IDENTIFING COMMUNICATION TOOLS
PLANNING COMMUNICATION CHANNELS

## Slide 17: KICK OFF MEETING REM, Risk register
Low | Medium | High
Low | Medium | Medium
Low | Low | Low
Probability
Impact (Q, C, T)

## Slide 18: Risk management – Risk Response Strategies
Threats:
Avoid
Mitigate
Transfer
Opportunities:
Exploit
Enhance
Share
Threats/Opportunities
Accept

## Slide 19: Project Procurement Management

## Slide 20: Stakeholder management
Project Stakeholder Management includes the processes required to identify the people, groups, or organizations that could impact or be impacted by the project, to analyze stakeholder expectations and their impact on the project, and to develop appropriate management strategies for effectively engaging stakeholders in project decisions and execution.

## Slide 21: Stakeholders
Who are actively involved in the project and/or
whose interests may be affected by the performance or completion of the project.

## Slide 22: StakeholDers – main players
Customer
Project Sponsor
Project manager
Project team
Steering Commitee
Vendors
Other external members

## Slide 23: Identify stakeholders
The Project
Project Team
Core team
Project Manager
Other Team
Members
Sponsor
Steering Commity
Portfolio
Manager
Program Manager
PMO
Operations
Mgmt.
Functional Managers
Sellers/ Business Partners
Customers Users
Project Stakeholders

## Slide 24: Stakeholder analysis
Multiple classifications:
1. Power/interest grid
Power/influence grid
Influence/impact grid
Interest
Power
High
High
Low
Low
Keep Satisfied
Monitor
Keep Informed
Manage Closely

## Slide 25: Stakeholder analysis - Example
CEO
Project manager
Sub-contractor
Head of finance
Head of HR
Real estate agency
Head of
development
Interest
Power
High
High
Low
Low
1
2
5
3
6
4
7

## Slide 26: Steering Commitee
Project Steering Committee
Project team
ACR
CFR
CSR
Supplier
Project manager
Project Sponsor
ACR: Account Customer Responsible
CFR: Contract Fulfillment Responsible
CSR: Customer Solution Responsible

## Slide 27: Stakeholders – Bóly FTTH & 3Play services

## Slide 28: Project team - Bóly FTTH & 3Play services

## Slide 29: EXECUTION
1. Initiation
2. Planning
3. Execution
4. Closing
Execute project plan
Project change management
Risk management
Communication
Stakeholder management
Project manager, project team
Status reports

## Slide 30: CLOSING
1. Project Initiation
2. Definition and Planning
3. Execution
4. Closing
Customer acceptance
Financial closing
Lessons learned
Release resources
Project manager
Project Final Report