## Slide 1: Project management Project stakeholders, Phases
Beáta Neidert, Tibor Varga

## Slide 2: Agenda
01 | Knowledge areas
02 | Process groups
03 | Project phases vs. Process Groups
04 | Stakeholders
05 | Project team
06 | Organization structures
07 | House build -Example

## Slide 3: Why do we have to plan a project?

## Slide 4: project process groups
Processes (47), process groups (5), knowledge areas (10)
Source: PMBOK Guide
 | Initiating | Planning | Executing | Controlling | Closing
Integration | Develop Project Charter | Develop Project Management Plan | Direct and Manage Project Work | Monitor and Control Project Work Perform Integrated Change Control | Close Project or Phase
Scope |  | Plan Scope Management Collect Requirements Define Scope Create WBS |  | Validate Scope Control Scope | 
Time |  | Plan Schedule Management Define Activities Sequence Activities Estimate Activity Resources Estimate Activity Durations Develop Schedule |  | Control Schedule | 
Cost |  | Plan Cost Management Estimate Costs Determine Budget |  | Control Costs | 
Quality |  | Plan Quality Management | Perform Quality Assurance | Control Quality | 
HR |  | Plan Human Resource Management | Acquire Project Team Develop Project Team Manage Project Team |  | 
Comm. |  | Plan Communications Management | Manage Communications | Control Communications | 
Risk |  | Plan Risk Management Identify Risks Perform Qualitative Risk Analysis Perform Quantitative Risk Analysis Plan Risk Responses |  | Control Risks | 
Proc. |  | Plan Procurement Management | Conduct Procurements | Control Procurements | Close Procurements
Stakeholder | Identify Stakeholders | Plan Stakeholder Management | Manage Stakeholder Engagement | Control Stakeholder Engagement | 

## Slide 5: Integration Management
A különböző tudásterületek együttműködésének koordinálása, az elemek és feladatok összehangolása.

## Slide 6: Project Scope Management
A terület feladata hogy a project az elvárt és csakis az elvárt követelményeket szállítsa le.

## Slide 7: Project Time Management
A terület feladata az eredeti ütemezés betartása, melynek során kommunikációs eszközként a projekt ütemezését (projekttervet) használja.
.

## Slide 8: Project Cost Management
A terület feladata a költségvetés keretein belül történő végrehajtás biztosítása, a költségtúllépés felismerése és az esetlegesen szükséges korrekciós tevékenységek végrehajtásat

## Slide 9: Project Quality Management
Biztosítja a projekt eredményeinek az elvárt és specifikált paraméterekkel (minőséggel) történő leszállítását.

## Slide 10: Project Human Resource Management
Ide tartozik az emberi erőforrásoknak a képesség és rendelkezésre állás figyelembevételével történő optimális felhasználása, beleértve az erőforrások képzését és fejlesztését is.

## Slide 11: Project Communication Management
A terület feladata a projektben részt vevő összes érdekelt személy és szervezet megfelelő mennyiségű, minőségű és rendszerességű tájékoztatása.

## Slide 12: Project Risk Management
Minőségi és mennyiségi kockázatelemzés, elkerülési és tartaléktervek kidolgozása, a kockázati tényezők azonosítása elemzése és megfelelő válaszlépések definiálása
Maximalizálja (pozitív) lehetőségek bekövetkezésének valószínűségét
Minimalizálja a bekövetkezésének valószínűségét

## Slide 13: Project Procurement Management
A terület feladata a beszállítókkal és partnerekkel történő együttműködés és integráció szabályozása.

## Slide 14: Stakeholder management
Emberek, csoportok és szervezetek feltérképezése akik hatással lehetnek a projektre vagy az rájuk
elvárások elemzése
Stakeholder kezelési stratégiák kidolgozása
Stakeholder-ek elégedettségének szem előtt tartása

## Slide 15: Process groups
Planning processes
Executing processes
Initiating processes
Closing processes
Enter Phase / Start project
Exit Phase / End project
Monitoring & Controlling processes

## Slide 16: Project phase vs. Process Groups
Specifikáció
Fejlesztés
Tesztelés
Bevezetés
Támogatás
Projektfázisok a PM-IT fejlesztési projektben:
Házépítés projekt
Bizonyos projektek egy fázisban is végrehajthatóak.

## Slide 17: Project life Cycle
Project Life Cycle = Sequence of Project Phases
Project Phases: deliverables
(deliverables, decision at the end (review, phase exit, phase gate, kill point) e.g. Specification, Implementation, Testing, etc.)
Process Groups: managing project

## Slide 18: Stakeholders
Who are actively involved in the project and/or
whose interests may be affected by the performance or completion of the project.

## Slide 19: Stakeholsers – main players
Customer
Project Sponsor
Project manager
Project team
Steering Commitee
Vendors
Other external members

## Slide 20: Identify stakeholders
The Project
Project Team
Core team
Project Manager
Other Team
Members
Sponsor
Steering Commity
Portfolio
Manager
Program Manager
PMO
Operations
Mgmt.
Functional Managers
Sellers/ Business Partners
Customers Users
Project Stakeholders

## Slide 21: Stakeholder analysis
Multiple classifications:
1. Power/interest grid
Power/influence grid
Influence/impact grid
Interest
Power
High
High
Low
Low
Keep Satisfied
Monitor
Keep Informed
Manage Closely

## Slide 22: Stakeholder analysis - Example
CEO
Project manager
Sub-contractor
Head of finance
Head of HR
Real estate agency
Head of
development
Interest
Power
High
High
Low
Low
1
2
5
3
6
4
7

## Slide 23: Steering Commitee
Project Steering Committee
Project team
ACR
CFR
CSR
Beszállítók
Project manager
Project Sponsor
ACR: Account Customer Responsible
CFR: Contract Fulfillment Responsible
CSR: Customer Solution Responsible

## Slide 24: Stakeholders – Bóly FTTH & 3Play services

## Slide 25: Project team - Bóly FTTH & 3Play services

## Slide 26: QUESTIONS?